**Sprint Review**

Admission system

Contents

[1. Audience 3](#_Toc383588356)

[2. What’s function is done ? 3](#_Toc383588357)

[3. What’s function is on-going ? 3](#_Toc383588358)

[4. Advantages 3](#_Toc383588359)

[5. Difficult 3](#_Toc383588360)

[6. Reflection. 3](#_Toc383588361)

1. Audience

-Scrum master : Ngô Quang Huy

-Product Owner : Huỳnh Trọng Khang

-Code lead: Khấu Thành Đạo

-Test lead : Nguyễn Phan Xuân Huy

-Design lead : Tạ Ngọc Thiên Phú

-Supporter : Lê Ngọc Châu.

1. What’s function is done ?

* Đăng nhập/Đăng xuất.
* Đăng kí
* Xem danh sách chưa trả lời.
* Xem danh sách lưu tạm
* Xem danh sách đã trả lời
* Xem danh sách từ điển
* Xem danh sách đã xóa
* Trả lời câu hỏi (gửi mail)
* Trả lời câu hỏi (lưu tạm)
* Xóa câu hỏi
* Khôi phục câu hỏi đã xóa
* Khôi phục câu hỏi (bộ từ điển)
* Hạ câu hỏi (bộ từ điển)
* Xem thông tin người dùng.
* Đổi mật khẩu

1. What’s function is on-going ?

* Tìm kiếm bộ từ điển (hibernate search)
* Đưa câu hỏi vào bộ từ điển.
* Đăng câu hỏi (bộ từ điển)
* Tạo câu hỏi
* Tạo index
* Cập nhật index
* Trợ giúp
* These function will be move to sprint 2.

1. Advantages

* Positive employee morale.
* Gain enthusiastic guidance of mentor and customers.

1. Difficult

* Lack experience on real project and scrum process too.
* Estimate is not well.
* Coding on java program (Spring MVC) is difficult; sometime,no documents to referrence.

1. Reflection.

* Get experience about estimate.
* Get experience about work on scrum sprint
* Get experience about coding.