## Slide 1: Weekly report
Week 7 (12/12/2013-18/12/2013)
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
1/6

## Slide 2: Agenda
Last week’s accomplishments
Issues
Risks
Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
2/6

## Slide 3: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Update architectural driver specification document
Create review process for project
Update project plan
3/6
Create individual’s timelog
Implementing training code
Update requirement plan

## Slide 4: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6

## Slide 5: Issues
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Don’t establish meetings with customer, because team members don't complete their task works.
Team members front with semester II, so can't spend time for project.
4/6
Don't establish meetings with customer, beacause team members don't complete their task works
Team members front with semester II, so can't spend time for project

## Slide 6: Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Continues update and analyze + Quality attributes scenarios + Technical/business constraints
Review Architectural Drivers Specification with team members
Meeting with customer #5 + Review Quality attribute and constraints + Define prioritization.
Transfer requirement relevant documents to English version.
Update whole architectural drivers specification document < send file validation from customer +stakeholder priority>customer .
Establish Project Scope.
Review customer, mentor & closed architecture drivers specification.
5/6

## Slide 7: Risks
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Don’t have room for meeting with customer.
6/6

## Slide 8
Thanks for your attention