## Slide 1: Weekly report
Week 27(8/5/2014-14/5/2014)
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
1/6

## Slide 2: Agenda
Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
2/6
Plan for next week

## Slide 3: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
TASK | MEMBER
Implement - Login/log out on android | Chau Le
Implement - View Q/A on android | Chau Le
Web service - Search Q/A on Android DMS | Chau Le
Web service - search Q/A on Android DDS | Dao Khau
Deploy-Android's DDS | Dao Khau
Deploy-Android's DMS | Dao Khau
Implement - Send mail on android | Dao Khau
Prototype Android DMS application | Huy Ngo
Detail design DMS | Huy Ngo
Update & trans product backlog | Huy Ngo
Implement - Show Q/A on android | Huy Nguyen
Implement - Insert dict on android | Huy Nguyen
Web service - Save Q/A on android | Huy Nguyen
Integration test | Huy Nguyen
Get business rule DMS | Khang Huynh
Implement - Save Q/A on android | Khang Huynh
Implement -Delete Q/A | Khang Huynh
Implement - Create question | Khang Huynh
Web service - send mail on android | Khang Huynh
Implement - Search Q/A on Android | Phu Ta
Implement - Drop-dict on android | Phu Ta
Fix Bug on web | Phu Ta + Dao Khau
Testing | Team

## Slide 4: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Implement cong cu quan tri android
Testing & Fixing bugs
Review admission website and Android app with customer
Review & refine documents

## Slide 5: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6

## Slide 6: TIME LOG
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Chart: Time Actual for team's work
| Le Ngoc Chau | Khau Thanh Dao | Ngo Quang Huy | Nguyen Phan Xuan Huy | Huynh Trong Khang | Ta Ngoc Thien Phu
Name | 49 | 39 | 41 | 38 | 50.5 | 44

## Slide 7: TIME LOG from start project
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Chart: Time for planing/ Time for doing
| Le Ngoc Chau | Khau Thanh Dao | Ngo Quang Huy | Nguyen Phan Xuan Huy | Huynh Trong Khang | Ta Ngoc Thien Phu
SUMMARY: TIME FOR PLANNING PROJECT | 923 | 958 | 879 | 711 | 962 | 966
SUMMARY: TIME FOR DOING PROJECT | 772.31 | 731.71 | 706.44 | 617.44 | 807.95 | 793.21

## Slide 8: Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Release and close sprint 4
Review,refine and translate documents
5/6

## Slide 9
Thanks for your attention