## Slide 1: Weekly report
Week 4 & 5 (21/11/2013 – 05/12/2013)
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
1/6

## Slide 2: Agenda
Last week’s accomplishments
Issues
Risks
Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
2/6

## Slide 3: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Define master design plan
Update master plan
Update Project plan
Update list risk
Update measurement management
Re – define Entities from customer’s review
3/6

## Slide 4: Issues
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Team member don’t know how to define entities and documentation
4/6
Team member don’t have positive when meeting

## Slide 5: Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Define and document use case
Review entities with customer
5/6

## Slide 6: Risks
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Don’t have room for meeting with customer.
6/6

## Slide 7
Thanks for your attention