## Slide 1: Weekly report
Week 3 (15/11/2013 – 20/11/2013)
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
1/6

## Slide 2: Agenda
Last week’s accomplishments
Issues
Risks
Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
2/6

## Slide 3: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Define Project management process
Define Change management plan
Update document template, timelog template
Define Master plan
Define Requirement plan
Define Architecture plan
3/6

## Slide 4: Issues
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Team member don’t know how to mapping ACDM with scrum model
4/6

## Slide 5: Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Define requirement document
Update test plan
Get requirement
5/6

## Slide 6: Risks
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Don’t have room for meeting with customer.
6/6

## Slide 7
Thanks for your listening