## Slide 1: Weekly report
Week 30(30/5/2014-5/6/2014)
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
1/6

## Slide 2: Agenda
Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
2/6
Plan for next week

## Slide 3: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
TASK | MEMBER
Review and Refine documents | Chau Le + Huy Ngo + Phu Ta
Refactoring code of website | Dao Khau
Refactoring code of Android App | Huy Nguyen + Khang Huynh
Capture video (web –android app) & Building power point for final report | All team

## Slide 4: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Transfer source code and VietNamese documents to customer
Review & refine documents.
Building documents and video for final report

## Slide 5: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6

## Slide 6: TIME LOG
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Chart: Time Actual for team's work
| Le Ngoc Chau | Khau Thanh Dao | Ngo Quang Huy | Nguyen Phan Xuan Huy | Huynh Trong Khang | Ta Ngoc Thien Phu
Name | 55 | 40 | 51 | 52 | 40 | 40

## Slide 7: TIME LOG from start project
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Chart: Time for planing/ Time for doing
| Chau Le | Dao Khau | Huy Ngo | Huy Nguyen | Khang Huynh | Phu Ta
SUMMARY: TIME FOR PLANNING PROJECT | 1075 | 1126 | 1023 | 805 | 1130 | 1134
SUMMARY: TIME FOR DOING PROJECT | 923.81 | 844.71 | 845.94 | 795.94 | 928.95 | 906.21

## Slide 8: Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Complete Project.
Submit project.
5/6

## Slide 9
Thanks for your attention