## Slide 1: Weekly report
Week 24(17/4/2014-23/4/2014)
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
1/6

## Slide 2: Agenda
Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
2/6
Plan for next week

## Slide 3: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Task | Members
Chỉnh sửa giao diện | Châu
 | Đạo
 | Đạo
 | Đạo
 | Phú
 | Phú
 | Phú
 | Khang
 | Khang
 | Huy Nguyễn
 | Huy Ngô
 | Huy Ngô
Implement Test | All team

## Slide 4: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Review system test with Mrs.lien
Close sprint 3

## Slide 5: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6

## Slide 6: TIME LOG
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6

## Slide 7: TIME LOG from start project
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6

## Slide 8: Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Implement mini sprint 3 in 1 week to fix bug and adjusted something (interface…)
Implement function unfinished:quản trị người dùng,cập nhật index,cấu hình tập trung phân tán.
Trainning android code
5/6

## Slide 9
Thanks for your attention