## Slide 1: Weekly report
Week 7 (12/12/2013-18/12/2013)
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
1/6

## Slide 2: Agenda
Last week’s accomplishments
Issues
Risks
Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
2/6

## Slide 3: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Update architectural driver specification document
Create review plan for project
Re-update usecase description, entity and quality attribute
3/6
.

## Slide 4: Issues
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Have presentation of SP&QM subject on this week
4/6

## Slide 5: Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Update Architectural Drivers Specification document
Update product backlog document
Report and review documents relevant with mentor
Transfer requirement relevant documents to English version
Complete requirement to review with customer
5/6

## Slide 6: Risks
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Don’t have room for meeting with customer.
6/6

## Slide 7
Thanks for your attention