## Slide 1: Weekly report
Week 15(13/2/2014-19/2/2014)
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
1/6

## Slide 2: Agenda
Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
2/6
Plan for next week

## Slide 3: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Design interface
Design dynamic,physical and static view
Complete product backlog
Review with customer

## Slide 4: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6

## Slide 5: TIME LOG
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Chart: Time Actual for team's work
| Le Ngoc Chau | Khau Thanh Dao | Ngo Quang Huy | Nguyen Phan Xuan Huy | Huynh Trong Khang | Ta Ngoc Thien Phu
Name | 20.5 | 18 | 15 | 13 | 24.5 | 14.5

## Slide 6: Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Finish design for admission system.
Close design phase
Input user’s stories in sprint backlog.
5/6

## Slide 7
Thanks for your attention