## Slide 1: Weekly report
Week 6 (06/12/2013-11/12/2013)
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
1/6

## Slide 2: Agenda
Last week’s accomplishments
Issues
Risks
Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
2/6

## Slide 3: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Update master plan
Update list risk
Update architect design document
Write usecase description
3/6
Create architectural driver specification initials document

## Slide 4: Issues
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Have presentation of SP&QM subject on next week
4/6
Customer was busy,so the team can’t review usecase description.

## Slide 5: Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Update Architectural Drivers Specification document
Update Architectural Drivers Specification document
Create product backlog document
Report and review documents relevant with mentor
Update Architectural Drivers Specification and Product backlogdocuments
Transfer requirement relevant documents to English version
5/6

## Slide 6: Risks
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Don’t have room for meeting with customer.
6/6

## Slide 7
Thanks for your attention