## Slide 1: Reaching The Ninth Level
A Strategic Approach to Brand Planning
Presented by James Jones
President, CEO, YourCompanyName.com
June 24, 2014

## Slide 2
Dictionary management system Web
(3/3 – 25/3)
Sprint
Dictionary display system web and Dictionary management system web
(26/3 – 15/4)
Web service and Dictionary display system web and Dictionary management system web
(16/4 – 24/4)
1
2
3
4
Web service and Dictionary display system android app
and Dictionary management system android app
(25/4 – 19/5)

## Slide 3
Method:
        Pair programming
Tool
        Eclipse
        MySQL
        Navicat

## Slide 4: sprint 1
No. | Story name | Status | Size | Priority
1 | Implement - Login/log out for dictionaty management system | Done | 20 | Medium
2 | Implement - Show list Q/A | Done | 40 | Medium
3 | Implement - View Q/A | Done | 20 | Medium
4 | Implement - Send answer | Done | 20 | Medium
5 | Implement - Save answer | Done | 15 | Medium
6 | Implement - Drop dict | Done | 30 | Medium
7 | Implement - Delete Q/A | Done | 5 | Medium
8 | Implement - others function of DMS | Done | 50 | Medium

## Slide 5: sprint 2
No. | Story name | Status | Size | Priority
1 | Implement - Login/log out for dictionaty management system | Done | 20 | Medium
2 | Implement - Show list Q/A | Done | 40 | Medium
3 | Implement - View Q/A | Done | 20 | Medium
4 | Implement - Send answer | Done | 20 | Medium
5 | Implement - Save answer | Done | 15 | Medium
6 | Implement - Drop dict | Done | 30 | Medium
7 | Implement - Delete Q/A | Done | 5 | Medium
8 | Implement - others function of DMS | Done | 50 | Medium

## Slide 6: sprint 3
No. | Story name | Status | Size | Priority
1 | Implement - Login/log out for dictionaty management system | Done | 20 | Medium
2 | Implement - Show list Q/A | Done | 40 | Medium
3 | Implement - View Q/A | Done | 20 | Medium
4 | Implement - Send answer | Done | 20 | Medium
5 | Implement - Save answer | Done | 15 | Medium
6 | Implement - Drop dict | Done | 30 | Medium
7 | Implement - Delete Q/A | Done | 5 | Medium
8 | Implement - others function of DMS | Done | 50 | Medium

## Slide 7: sprint 4
No. | Story name | Status | Size | Priority
1 | Implement - Login/log out for dictionaty management system | Done | 20 | Medium
2 | Implement - Show list Q/A | Done | 40 | Medium
3 | Implement - View Q/A | Done | 20 | Medium
4 | Implement - Send answer | Done | 20 | Medium
5 | Implement - Save answer | Done | 15 | Medium
6 | Implement - Drop dict | Done | 30 | Medium
7 | Implement - Delete Q/A | Done | 5 | Medium
8 | Implement - others function of DMS | Done | 50 | Medium