## Slide 1: Weekly report
Week 17(27/2/2014-6/3/2014)
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
1/6

## Slide 2: Agenda
Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
2/6
Plan for next week

## Slide 3: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Update interface công cụ quản trị
Detail design
Coding công cụ quản trị system

## Slide 4: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6

## Slide 5: TIME LOG
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Chart: Time Actual for team's work
| Le Ngoc Chau | Khau Thanh Dao | Ngo Quang Huy | Nguyen Phan Xuan Huy | Huynh Trong Khang | Ta Ngoc Thien Phu
Name | 34 | 38 | 37.5 | 26.5 | 38 | 39

## Slide 6: Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Continue detail design.
Coding for cong cu quan tri system
5/6

## Slide 7
Thanks for your attention