## Slide 1: Weekly report
Week 8 (19/12/2013-25/12/2013)
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
1/6

## Slide 2: Agenda
Last week’s accomplishments
Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
2/6

## Slide 3: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Review with customer about : entities ,quality attribute, usecase description
3/6
Implementing training code
.
Measure effort of members

## Slide 4: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6

## Slide 5: Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Continues update and analyze + Quality attributes scenarios + Technical/business constraints
Review Architectural Drivers Specification with team members
Meeting with customer #5 + Review Quality attribute and constraints + Define prioritization.
Transfer requirement relevant documents to English version.
Update whole architectural drivers specification document < send file validation from customer +stakeholder priority>customer .
Establish Project Scope.
Review customer, mentor & closed architecture drivers specification.
5/6

## Slide 6
Thanks for your attention