## Slide 1: Weekly report
Week 22(3/4/2014-9/4/2014)
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
1/6

## Slide 2: Agenda
Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
2/6
Plan for next week

## Slide 3: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Complete Detail design for cong cu hiển thị
Task | Name
Implement - Cập nhật bộ từ điển (hạ câu hỏi) | Chau Le
Web serivce - Gửi index | Dao Khau
Implement - Cấu hình gửi mail- | Dao Khau
Web service - Nhận câu hỏi từ công cụ hiển thị | Huy Ngo
Test - Web serivce - Gửi index | Huy Nguyen
Implement - Điểu chỉnh hiển thị các items trong danh sách | Khang Huynh
Implement - Đưa vào từ điển | Khang Huynh
Implement - Tìm kiếm trên công cụ quản trị bộ từ điển | Phu Ta
Implement - Tạo câu hỏi | Phu Ta
Implement - Các trạng thái trong bộ từ điển | Phu Ta
Detail design cho ứng dụng hiển thị bộ từ điển trên web application | Huy Ngo

## Slide 4: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6

## Slide 5: TIME LOG
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Chart: Time Actual for team's work
| Le Ngoc Chau | Khau Thanh Dao | Ngo Quang Huy | Nguyen Phan Xuan Huy | Huynh Trong Khang | Ta Ngoc Thien Phu
Name | 44.5 | 44.5 | 40.5 | 54 | 42.5 | 41.5

## Slide 6: TIME LOG from start project
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Chart: Time for planing/ Time for doing
| Chau Le | Dao Khau | Huy Ngo | Huy Nguyen | Khang Huynh | Phu Ta
SUMMARY: TIME FOR PLANNING PROJECT | 683 | 695 | 550 | 425 | 618 | 659
SUMMARY: TIME FOR DOING PROJECT | 576.31 | 547.71 | 532.44 | 426.94 | 599.45 | 595.21

## Slide 7: Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Coding for cong cu quan tri system.
Complete for cong cu hien thi system
5/6

## Slide 8
Thanks for your attention