## Slide 1: Weekly report
Week 21(24/3/2014-2/4/2014)
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
1/6

## Slide 2: Agenda
Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
2/6
Plan for next week

## Slide 3: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Coding công cụ quản trị
Coding công cụ hiển trị
Detail design
Get business rule

## Slide 4: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6

## Slide 5: TIME LOG
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Chart: Time Actual for team's work
| Le Ngoc Chau | Khau Thanh Dao | Ngo Quang Huy | Nguyen Phan Xuan Huy | Huynh Trong Khang | Ta Ngoc Thien Phu
Name | 41 | 44 | 40 | 46 | 49 | 44

## Slide 6: TIME LOG from start project
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Chart: Time for planing/ Time for doing
| Chau Le | Dao Khau | Huy Ngo | Huy Nguyen | Khang Huynh | Phu Ta
SUMMARY: TIME FOR PLANNING PROJECT | 643 | 647 | 502 | 390 | 570 | 587
SUMMARY: TIME FOR DOING PROJECT | 544.31 | 510.71 | 501.44 | 390.94 | 564.45 | 543.71

## Slide 7: Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Update Detail design for sprint 2.
Coding for cong cu quan tri system.
Coding for cong cu hien thi system
5/6

## Slide 8
Thanks for your attention