## Slide 1: Weekly report
Week 24(17/4/2014-23/4/2014)
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
1/6

## Slide 2: Agenda
Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
2/6
Plan for next week

## Slide 3: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Task | Members
Chỉnh sửa giao diện | Châu
File cấu hình tập trung phân tán | Châu
Quản trị người dung | Đạo
Cập nhật index | Đạo
Deploy-cong cu quan tri | Đạo
Deploy-cong cu hien thi | Đạo
Webservice-gửi index | Phú
Research & training coding on android | Khang
Update test plan | Huy Nguyễn
Conclude defect reports… | Huy Nguyễn
Update product backlog | Huy Ngô
Review documents of 3 sprints | Huy Ngô
Implement Test | All team
Fix bugs | All team

## Slide 4: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Review system test with Mrs.lien
Close sprint 3

## Slide 5: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6

## Slide 6: TIME LOG
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Chart: Time Actual for team's work
| Le Ngoc Chau | Khau Thanh Dao | Ngo Quang Huy | Nguyen Phan Xuan Huy | Huynh Trong Khang | Ta Ngoc Thien Phu
Name | 49 | 46 | 43 | 45 | 44 | 44

## Slide 7: TIME LOG from start project
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Chart: Time for planing/ Time for doing
| Chau Le | Dao Khau | Huy Ngo | Huy Nguyen | Khang Huynh | Phu Ta
SUMMARY: TIME FOR PLANNING PROJECT | 779 | 807 | 718 | 535 | 738 | 787
SUMMARY: TIME FOR DOING PROJECT | 657.31 | 636.71 | 612.44 | 467.44 | 684.45 | 687.21

## Slide 8: Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Start sprint 4
Create documents and test case for sprint 4
Build interface for android app.
5/6

## Slide 9
Thanks for your attention