## Slide 1: Weekly report
Week 2 (8/11/2013 – 14/11/2013)
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
1/6

## Slide 2: Agenda
Last week’s accomplishments
Issues
Risks
Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
2/6

## Slide 3: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Define Configuration Management
Define Communication Plan
Define Team Charter
Define Measurement Plan
Define template for document, weekly report and time log
Research technical: java, spring, hibernate, maven
Research development process
3/6

## Slide 4: Issues
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Team member don’t have positive in team work
4/6

## Slide 5: Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Define Change Management Plan
Define Risk Management Plan
Define Project Development Process
Define Requirement Plan
Define Architecture Plan
Define Implement Plan
Define Test Plan
5/6

## Slide 6: Risks
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Team member often absent in team meeting
Don’t have room for team meeting
6/6

## Slide 7
Thanks for your listening