## Slide 1: Weekly report
Week 19(14/3/2014-18/3/2014)
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
1/6

## Slide 2: Agenda
Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
2/6
Plan for next week

## Slide 3: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Complete Detail design
Coding công cụ quản trị system
Done some componants : login/log out;xem danh sach.

## Slide 4: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6

## Slide 5: TIME LOG
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Chart: Time Actual for team's work
| Le Ngoc Chau | Khau Thanh Dao | Ngo Quang Huy | Nguyen Phan Xuan Huy | Huynh Trong Khang | Ta Ngoc Thien Phu
Name | 41 | 43.5 | 43 | 35.16 | 43.5 | 48.5

## Slide 6: TIME LOG from start project
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Chart: Time for planing/ Time for doing
| Le Ngoc Chau | Khau Thanh Dao | Ngo Quang Huy | Nguyen Phan Xuan Huy | Huynh Trong Khang | Ta Ngoc Thien Phu
SUMMARY: TIME FOR PLANNING PROJECT | 547 | 518 | 527 | 426 | 522 | 526
SUMMARY: TIME FOR DOING PROJECT | 464.81 | 418.21 | 421.44 | 281.44 | 468.95 | 478.71

## Slide 7: Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Update usecase description.
Coding for cong cu quan tri system
5/6

## Slide 8
Thanks for your attention