Process Discipline

Admission system

Team Member

| Name | MSSV | Email |
| --- | --- | --- |
| Lê Ngọc Châu |  |  |
| Khấu Thành Đạo |  |  |
| Ngô Quang Huy |  |  |
| Nguyễn Phan Xuân Huy |  |  |
| Huỳnh Trọng Khang |  |  |
| Tạ Ngọc Thiên Phú |  |  |

CONTENT

	INTRODUCTION	0

I.	PURPOSE OF THIS DOCUMENT	0

II.	READER	0

III.	SCOPE	0

	SCRUM-MODEL	1

	The Original Scrum model Overview	1

	Scrum Optimize (integrate with ACDM)	1

	PROCESS DISCIPLINE	2

1.	Planning Discipline	2

2.	Requirement Discipline	3

3.	Architecture Design Discipline	4

4.	Code discipline	4

5.	Test Discipline	6

History Version

| No. | Date | Version | Content | Author by |
| --- | --- | --- | --- | --- |
| 01 | 08/11/2013 | 0.1 | Create Input, Output table | Huy Ngo |
| 02 | 19/12/2013 | 0.2 | Update document | Huy Ngo |
| 03 | 25/03/2014 | 1.1 | Change in Test phase | Huy Ngo |

# INTRODUCTION

## PURPOSE OF THIS DOCUMENT

- The purpose of this document is to describe how we apply Scrum-model into Admission Project, this part will focus on how we implement every phase, how we control quality assurance…

- What the Scrum-model look like after we have modified it and the reason why we must modify Scrum -Model to fit with our project.

## READER

- This document was written for the mentors, DeadLine Team members to help them have a general vision to conduct this project.

- Besides, this document is a tool to evaluate the project quality. So, this also used to the Committee in the final presentation.

## SCOPE

- We just have a general vision for every discipline are used in the Admission Project. To understand more, please read more in detail in the specific document refer to the final document.

# SCRUM-MODEL

## The Original Scrum model Overview

## Scrum Optimize (integrate with ACDM)

# PROCESS DISCIPLINE

## Planning Discipline

| Phase | Input | Output | Lead | Responsibility Description |
| --- | --- | --- | --- | --- |
| Planning | Project initial | Project management documents | Huy Ngo | - Assign each parts of Software Requirement Specification document to team members and works with team members. - Track progress - Track change version - Summary document. - Log Team Member’s mission. |

## Requirement Discipline

| Phase | Input | Output | Lead | Responsibility Description |
| --- | --- | --- | --- | --- |
| Requirement Analysis | General Requirement from Customer | Software Requirement Specification | Khang Huynh | - Create ADS outline. - Assign each parts of Software Requirement Specification document to team members and works with team members. - Track progress - Track change version - Summary document. - Log Team Member’s mission. |

## Architecture Design Discipline

| Phase | Input | Output | Lead | Responsibility Description |
| --- | --- | --- | --- | --- |
| Architecture Design and Module Design | Software Requirement Specification | Software Architectural Design | Phu Ta | - Assign each parts of Software Architectural Design document to team members and works with team members. - Track progress - Track change version - Summary document. - Log Team Member’s mission. |

- Code discipline

| Phase | Input | Output | Lead | Responsibility Description |
| --- | --- | --- | --- | --- |
| Coding | Software Architectural Design | Sprint backlog | Dao Khau | - Create Code standard outline. - Assign each parts of Software Requirement Specification document to team members and works with team members. - Track progress. |

## Test Discipline

| Phase | Input | Output | Lead | Responsibility Description |
| --- | --- | --- | --- | --- |
| Test | - Software Requirement Specification - Software Architecture Design - Source code | - Test Plan - Test Case - Test Report - Sprint backlog | Phuoc Nguyen | - Create documents outline. - Assign works to team members and works with team members. - Track progress - Track change version - Summary document. - Log Team Member’s mission. |