## Slide 1: Weekly report
Week 29(22/5/2014-29/5/2014)
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
1/6

## Slide 2: Agenda
Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
2/6
Plan for next week

## Slide 3: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
TASK | MEMBER
Review and Refine documents | Chau Le + Huy Ngo
Testing & fixbug on website | Dao Khau + Phu Ta
FixBug & Test on DDS android app | Huy Nguyen
FixBug & Test on DMS android app | Khang Huynh

## Slide 4: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Testing & Fixing bugs
Review & refine documents

## Slide 5: Last week’s accomplishments
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6

## Slide 6: TIME LOG
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Chart: Time Actual for team's work
| Le Ngoc Chau | Khau Thanh Dao | Ngo Quang Huy | Nguyen Phan Xuan Huy | Huynh Trong Khang | Ta Ngoc Thien Phu
Name | 47 | 37 | 40 | 57 | 39 | 37

## Slide 7: TIME LOG from start project
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
3/6
Chart: Time for planing/ Time for doing
| Chau Le | Dao Khau | Huy Ngo | Huy Nguyen | Khang Huynh | Phu Ta
SUMMARY: TIME FOR PLANNING PROJECT | 1019 | 1070 | 1031 | 781 | 1074 | 1078
SUMMARY: TIME FOR DOING PROJECT | 868.81 | 804.71 | 781.94 | 743.94 | 888.95 | 866.21

## Slide 8: Plan for next week
Admission system – DeadlineTeam – Mentor: Mr. Bui Minh Phung
Complete admission system (web & android)
Review & refine documents
5/6

## Slide 9
Thanks for your attention