**Sprint Review**

Admission system

Contents

[1. Audience 3](#_Toc383588356)

[2. What’s function is done ? 3](#_Toc383588357)

[3. What’s function is on-going ? 3](#_Toc383588358)

[4. Advantages 3](#_Toc383588359)

[5. Difficult 3](#_Toc383588360)

[6. Reflection. 3](#_Toc383588361)

1. Audience

|  |  |
| --- | --- |
| Responsibility | Members |
| Scrum master | Ngô Quang Huy |
| Product Owner | Huỳnh Trọng Khang |
| Code lead | Khấu Thành Đạo |
| Test lead | Nguyễn Phan Xuân Huy |
| Supporter | Lê Ngọc Châu. |

1. What’s functions are done?

* Đăng nhập/Đăng xuất.
* Đăng kí
* Xem danh sách chưa trả lời.
* Xem danh sách lưu tạm
* Xem danh sách đã trả lời
* Xem danh sách từ điển
* Xem danh sách đã xóa
* Trả lời câu hỏi (gửi mail)
* Trả lời câu hỏi (lưu tạm)
* Xóa câu hỏi
* Khôi phục câu hỏi đã xóa
* Khôi phục câu hỏi (bộ từ điển)
* Hạ câu hỏi (bộ từ điển)
* Xem thông tin người dùng.
* Đổi mật khẩu
* ----------------------------------------------------------------------------------------🡪Sprint 1

-------------------Công cụ quản trị-------------------------

* Tìm kiếm bộ từ điển (hibernate search)
* Đưa câu hỏi vào bộ từ điển.
* Đăng câu hỏi (bộ từ điển)
* Tạo câu hỏi
* Tạo index
* Tạo câu hỏi trên công cụ quản trị.
* Paging cho công cụ quản trị
* Đưa câu hỏi vào từ điển.
* Hạ câu hỏi
* Xóa câu hỏi trong bộ từ điển
* Trạng thái bộ từ điển
* Điểu chỉnh hiển thị các items trong danh sách

--------------------Công cụ hiển thị--------------------------

* Tìm kiếm bộ từ điển công cụ hiển thị (lucence search)
* Hiển thị danh sách câu hỏi
* Xem chi tiết câu hỏi
* Gửi câu hỏi qua công cụ quản trị.
* Cấu hình gửi mail
* Nhận câu hỏi từ công cụ quản trị.
* Quản trị người dùng.

1. What’s functions are on-going?

* Cập nhật index + save
* Cấu hình tập trung phân tán.
* Xử lí thao tác song song giữa :

+ user và user

+ user và admin

+ admin và admin

+ admin và user

* Cập nhật giao diện.
* These function will be move to mini sprint 4.

1. Advantages

* Positive employee morale.
* Gain enthusiastic guidance of mentor and customers.

1. Difficult

* Lack experience on real project and scrum process too.
* Estimate is not well.
* Coding on java program (Spring MVC) is difficult; sometime, no documents to referrence about FTP transfer.

1. Reflection.

* Get experience about estimate.
* Get experience about work on scrum sprint
* Get experience about coding.
* Get experience about testing.