**Sprint Review 4**

Admission system

**Contents**

[**List of table** 2](#_Toc388268333)

[**Revision** 3](#_Toc388268334)

[**1.** **Introduction** 4](#_Toc388268335)

[**2.** **Audience** 5](#_Toc388268337)

[**3.** **What’s function done?** 6](#_Toc388268338)

[**4.** **What’s function on-going?** 7](#_Toc388268339)

[**5.** **Advantages** 8](#_Toc388268340)

[**6.** **Difficults** 9](#_Toc388268341)

[**7.** **Reflection** 10](#_Toc388268342)

# **List of table**

[Table 1: Revision history 3](#_Toc388268326)

[Table 2: Audience 5](#_Toc388268327)

[Table 3: Functions is done 6](#_Toc388268328)

[Table 4: Function is on-going 7](#_Toc388268329)

[Table 5: Advantages 8](#_Toc388268330)

[Table 6: Difficults 9](#_Toc388268331)

[Table 7: Reflection 10](#_Toc388268332)

# **Revision**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Version** | **Update date** | **Author** | **Content** |
| 1 | 1.0 | 04/23/2014 | Ngo Quang Huy | Create document |

Table 1: Revision history

# **Introduction**

## Purpose

This document was written to help members review team’s work after sprint 4 and get reflection.

# **Audience**

|  |  |
| --- | --- |
| **Role** | **Responsibility** |
| Le Ngoc Chau | Support engineer |
| Khau Thanh Dao | Chief scientist |
| Ngo Quang Huy | Scrum master |
| Nguyen Phan Xuan Huy | Quality process engineer |
| Huynh Trong Khang | Requirement engineer |
| Ta Ngoc Thien Phu | Chief architect |

Table 2: Audience

# **What’s function done?**

|  |  |
| --- | --- |
|  | **Functions** |
| **Dictionary management system** | |
| 1 | Search-dict (hibernate search) |
| 2 | Insert question into dict |
| 3 | Insert-dict |
| 4 | Create Question |
| 5 | Send Mail |
| 6 | Create index |
| 7 | Pagination |
| 8 | Drop-dict |
| 9 | Delete question (dict) |
| 10 | States of dict |
| 11 | Edit for show items in list |
| 12 | Restore question |
| **Dictionary display system** | |
| 1 | Search-dict (lucence search) |
| 2 | Show list question |
| 3 | View question detail |
| 4 | Sent question to DMS |
| 5 | Config for sent mail |
| 6 | Received question form DMS |
| **Dictionary display system on android app** | |
| 1 | Search-dict (lucence search) |
| 2 | Show list question |
| 3 | View question detail |
| 4 | Sent question to DMS |
| 5 | Config for sent mail |
| 6 | Received question form DMS |
| **Dictionary management system on android app** | |
| 1 | Search-dict (hibernate search) |
| 2 | Insert question into dict |
| 3 | Create Question |
| 4 | Send Mail |
| 5 | Restore question |
| 6 | Delete question (dict) |
| 7 | Show list question |
| 8 | Upload question |

Table 3: Functions is done

# **What’s function on-going?**

|  |  |
| --- | --- |
| **No** | **Functions** |
| 1 | Fix bugs |
| 2 | Update index |
| 3 | User management |
| 4 | Config file |
| 5 | Insert question into dict |
| 6 | Insert-dict |
| 7 | Drop-dict |
| **These function will be defer or continue on next week.** | |

Table 4: Function is on-going

# **Advantages**

|  |  |
| --- | --- |
| **No** | **Advantages** |
| 1 | Positive employee morale |
| 2 | Gain enthusiastic guidance of mentor and customers. |

Table 5: Advantages

# **Difficults**

|  |  |
| --- | --- |
| **No** | **Difficults** |
| 1 | Lack experience on real project and scrum process too |
| 2 | Estimate is not well |
| 3 | Coding on java program (Spring MVC) is difficult; sometime, no documents to reference about FTP transfer |

Table 6: Difficults

# **Reflection**

|  |  |
| --- | --- |
| **No** | **Reflection** |
| 1 | Get experience about estimate |
| 2 | Get experience about work on scrum sprint |
| 3 | Get experience about coding |
| 4 | Get experience about testing |

Table 7: Reflection