**Sprint Review 1**

Admission system

**Contents**

[**List of table** 2](#_Toc388264504)

[**Revision** 3](#_Toc388264505)

[**1.** **Introduction** 4](#_Toc388264506)

[**2.** **Audience** 5](#_Toc388264508)

[**3.** **What’s function done?** 6](#_Toc388264509)

[**4.** **What’s function on-going?** 7](#_Toc388264510)

[**5.** **Advantages** 8](#_Toc388264511)

[**6.** **Difficults** 9](#_Toc388264512)

[**7.** **Reflection** 10](#_Toc388264513)

# **List of table**

[Table 1: Revision history 3](#_Toc388264530)

[Table 2: Audience 5](#_Toc388264531)

[Table 3: Functions is done 6](#_Toc388264532)

[Table 4: Function is on-going 7](#_Toc388264533)

[Table 5: Advantages 8](#_Toc388264534)

[Table 6: Difficults 9](#_Toc388264535)

[Table 7: Reflection 10](#_Toc388264536)

# **Revision**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Version** | **Update date** | **Author** | **Content** |
| 1 | 1.0 | 25/03/2013 | Ngo Quang Huy | Create document |

Table 1: Revision history

# **Introduction**

## Purpose

This document was written to help members review team’s work after sprint 1 and get reflection for new sprints.

# **Audience**

|  |  |
| --- | --- |
| **Role** | **Responsibility** |
| Le Ngoc Chau | Support engineer |
| Khau Thanh Dao | Chief scientist |
| Ngo Quang Huy | Scrum master |
| Nguyen Phan Xuan Huy | Quality process engineer |
| Huynh Trong Khang | Requirement engineer |
| Ta Ngoc Thien Phu | Chief architect |

Table 2: Audience

# **What’s function done?**

|  |  |
| --- | --- |
| **No** | **Functions** |
| 1 | Log in/ log out |
| 2 | Register |
| 3 | View List-unanswers |
| 4 | View List-TempSave |
| 5 | View List-Saved |
| 6 | View List-Dict |
| 7 | View List-Deleted |
| 8 | Send Mail |
| 9 | Temp save |
| 10 | Delete question |
| 11 | Recover question |
| 12 | Recover-dict |
| 13 | Drop-dict |
| 14 | View profile |
| 15 | Change password |

Table 3: Functions is done

# **What’s function on-going?**

|  |  |
| --- | --- |
| **No** | **Functions** |
| 1 | Search-dict |
| 2 | Insert question into dict |
| 3 | Insert-dict |
| 4 | Create Question |
| 5 | Create index |
| 6 | Update index |
| 7 | Help |
| **These function will be move to sprint 2.** | |

Table 4: Function is on-going

# **Advantages**

|  |  |
| --- | --- |
| **No** | **Advantages** |
| 1 | Positive employee morale |
| 2 | Gain enthusiastic guidance of mentor and customers |

Table 5: Advantages

# **Difficults**

|  |  |
| --- | --- |
| **No** | **Difficults** |
| 1 | Lack experience on real project and scrum process too |
| 2 | Estimate is not well |
| 3 | Coding on java program (Spring MVC) is difficult; sometime, no documents to reference |

Table 6: Difficults

# **Reflection**

|  |  |
| --- | --- |
| **No** | **Reflection** |
| 1 | Get experience about estimate |
| 2 | Get experience about work on scrum sprint |
| 3 | Get experience about coding |

Table 7: Reflection